## Slide 1: Sprint Review & Retrospective
Presented by: Jalexia Woolfork
CS 250 – Software Development Life Cycle
Southern New Hampshire University
October 26, 2025

## Slide 2: Sprint Review
- Developed the SNHU Travel App using the Scrum-Agile framework.
- Completed all major roles: Product Owner, Developer, Tester, and Scrum Master.
- Each sprint focused on user stories aligned with client needs.
- Delivered outcomes: destination list, navigation improvements, and integrated feedback.
Notes: During the review, I reflected on how the Scrum structure helped me meet user goals efficiently by focusing on sprint objectives and delivering incremental improvements.

## Slide 3: Sprint Retrospective
- Successes: Incremental progress, adaptability, and steady completion.
- Improvements: Better time estimates, refined backlog prioritization.
- Tools: Trello for sprint planning and retrospectives.
- Continuous reflection enhanced workflow and quality.
Notes: The retrospective emphasized how constant evaluation helps enhance productivity. Iteration and feedback cycles improved both process and outcomes.

## Slide 4: Waterfall vs. Agile Approach
Waterfall:
- Sequential, rigid stages.
- Testing occurs post-development.
- Best for fixed requirements.
Agile (Scrum):
- Iterative sprints enable continuous testing and adaptation.
- Collaboration and flexibility.
- Focuses on delivering customer value each sprint.
Agile allowed for real-time feedback and design flexibility (Serrador & Pinto, 2019).
Notes: If the SNHU Travel App used Waterfall, I would have been locked into each phase before testing. Agile’s flexibility allowed for quick pivots and incremental value delivery.

## Slide 5: Lessons Learned & Challenges
- Agile supported early issue detection and continuous feedback.
- Solo work limited collaboration.
- Frequent testing improved reliability.
- Agile best fit evolving app needs.
Notes: The main takeaway was that Agile’s flexibility made development efficient and user-focused, while Waterfall would have limited adaptability.

## Slide 6: References
Beck, K., & Andres, C. (2020). Extreme Programming Explained: Embrace Change (3rd ed.). Addison-Wesley.
Cohn, M. (2019). Succeeding with Agile: Software Development Using Scrum. Addison-Wesley.
Schwaber, K., & Sutherland, J. (2020). The Scrum Guide. Scrum.org.
Serrador, P., & Pinto, J. K. (2019). Does Agile work?—A quantitative analysis of Agile project success. International Journal of Project Management, 37(5), 599–609.